Weekly Report

Name: Anshika Trivedi

Team Lead: Mr. Ashwani Yadav    Week Ending: 24/04/2026    Report Date: 24/04/2026

# Summary of the Week

This week, our primary focus was on turning the CMS into a more operational and permission-aware system based on the latest implementation work in the repository.

We completed major functional work across the client portal, especially on the Devices, Playlists, Tickers, Schedule, Reports, and Control pages so they now behave like working product screens rather than static placeholders.

On the backend side, we implemented a device pairing system and added player-facing workflows for pairing initialization, heartbeat handling, and related device communication support.

The database schema was expanded to better support campaign, playlist, and device management, along with the corresponding migration work required for those modules.

- We also introduced granular membership-based feature permissions so organization users can be given module-wise access such as view, edit, manage, or control depending on the feature.

- The client portal now enforces these permissions through filtered navigation, blocked route access for unauthorized pages, and read-only UI states for users with limited access.

- Organization management was also improved so platform admins can create organization users directly and assign module-level access from the platform side.

- Overall, this week strengthened the project across device onboarding, CMS usability, schema design, and permission enforcement, bringing the system closer to production-ready behavior.

# Tasks Completed

- Frontend CMS Progress

- Made the Devices page more functional with device monitoring, detailed state views, and operational interactions.

- Completed Playlists page workflows including creation, deletion, preview handling, and item ordering behavior.

- Completed Tickers management workflows including create, pause/play, preview, and remove actions.

- Completed Schedule page workflows including timeline handling, schedule creation, updates, and deletion.

  - Enhanced Reports and Control pages to support realistic CMS operations and monitoring flows.

  - Backend and API Work

  - Implemented device pairing system and added related DTOs, controller routes, and service logic.

  - Added player module support for pairing initialization, heartbeat updates, and device-side communication flows.

  - Expanded client-data APIs and DTOs to better support CMS operations for devices and scheduling-related modules.

  - Database and Schema

  - Expanded Prisma schema and migration coverage for device, playlist, and campaign management.

  - Aligned backend data structures with the new device and player workflows.

- Access Control

- Implemented client-side feature permission enforcement for the client portal.

  - Added membership feature permissions to support module-level access control.

  - Enforced unauthorized route blocking, filtered navigation visibility, and read-only UI states for limited-access users.

  - Organization Management

  - Improved organization management so platform admins can create organization users directly.

- Added permission assignment flow for organization users from the platform portal.

- Seeded sample organization users and permission combinations for testing and demonstration.

# Ongoing Tasks.

  - Connecting the newly completed CMS pages with live backend data instead of mock-only behavior.

- Continuing backend expansion for campaign, playlist, and device lifecycle management.

- Refining permission enforcement so future live APIs mirror the same access rules already applied in the client UI.

  - Improving the device workflow further with stronger player integration and operational stability.

- Polishing organization management and membership handling for production-readiness.

# Issues & Challenges

- Balancing granular access control with maintainable UX and scalable data modeling.

- Coordinating device pairing, player communication, and CMS device management in a clean architecture.

- Keeping the expanding frontend flows aligned with backend schema and API evolution.

- Ensuring permission enforcement stays consistent across navigation, route access, and editable actions.

# Plans for Next Week

- Continue replacing mock CMS flows with live API integration.

- Extend backend support for campaign, playlist, device, and player-related operations.

- Strengthen permission enforcement on future live backend endpoints to match the client-side access model.

- Continue improving organization and membership management workflows.

- Advance device onboarding and player communication reliability.

- Run broader end-to-end testing across client portal, platform portal, and backend services.